Task Force to Assess and Compare Direct Inputting of Latin-Script Records in Orbis and OCLC.

CMS 2008/2009 GOAL 1; Action 10:

To assess the cost variations between working in Voyager and working in OCLC, for Latin-script materials, both copy and original cataloging.

Tasks to complete (NOTE: A and B seem like they would naturally happen together):

A. Costs and ease-of-use study, for both original and copy Latin-script cataloging in Voyager and OCLC.

1. Determine average time for Latin-script original cataloging in Voyager, and in OCLC.

2. Determine average time for Latin-script copy cataloging of material from backlog, acquisitions, or curatorial units in Voyager, and in OCLC.

3. Determine average time for Latin-script copy cataloging of material that has been batchmatched in Voyager.

4. Determine average time for Latin-script copy cataloging of vendor records in Voyager.

B. Workflow tasks: These workflows would be drafts only, based on the work during the “costs and ease-of-use study” above. Adoption of a policy to fully implement direct inputting in OCLC would necessitate more extensive policy creation, and detailed workflow analyses.

1. Draft a Latin-script original cataloging workflow for material coming from acquisitions, or curatorial units.

2. Draft a Latin-script copy cataloging workflow for material coming from backlogs, acquisitions, or curatorial units.

3. Draft a Latin-script copy cataloging workflow for material that has been batchmatched, and thus already has a record in Voyager.

4. Draft a Latin-script copy cataloging workflow for material with vendor records in Voyager.

C. Study the draft workflows above, along with the costs and ease-of-use findings, to determine any economic and longterm benefits and drawbacks of moving forward with policy-creation for directly inputting Latin-script original and copy data in OCLC, as well as in Voyager.

Submit preliminary Latin-script direct input policy, and workflow recommendations to Chief Catalog Librarian.

Task Force Membership:

Catalog librarians, with experience directly inputting Latin script data in the Connexion Client.